# Timeline

| WEEK | TASKS |
| --- | --- |
| Week 1 | Set up Linux/Windows environment and install Kibana & Kibana lense |
| Week 2 | Preprocess and ingest logs into the visualization tools |
| Week 3 | Create detection rules (failed logins, account lockouts, privilege escalations) |
| Week4 | Design dashboards in Kibana and Kibana lense and compare the graphs |
| Week 5 | Analyze and test detection results |
| Week 6 | Prepare final report and presentation |

# Members and Responsibilities

Saanvi Shah:

- Lead data collection and preprocessing from Kaggle.

- Handle data cleaning and formatting for ingestion.

- Comparison between two dashboards.

- Help summarize findings for the final report. Afla Rafeek:

- Set up Linux and Windows environments.

- Configure log ingestion pipelines (how data moves into Kibana/Grafana).

- Develop detection rules (failed logins, account lockouts, privilege escalation).

- Document setup procedures. Elijah A. Acero:

- Work on Kibana lense visualizations and dashboard design.

- Perform data analysis and result interpretation.

- Assist with testing and validation of detection accuracy.

- Lead preparation of the final presentation.